3GPP TSG-SA WG4 Meeting #133-e	S4-251306

World, Online, 18 – 25 July 2025

Source:	Nokia

Title:	Discussion on stage 3 for NG_RTC_Ph2

Agenda item:	10.10

Document for:	Discussion

# Introduction

SA2  has concluded its release 19 study item “Study on system architecture for next generation real time communication services; Phase 2”:  FS_NG_RTC_Ph2 in SA2#166 and the consequent TR 23.700-77 was approved in SA#106. SA2 conducted stage 2 work based on the conclusions in FS_NG_RTC_Ph2 in the work item “Next generation real time communication services; Phase 2”: NG_RTC_Ph2 which is near completion, with 98% completion as of SA2#168 (S2-2504424). This stage 2 work has focussed on enabling and enhancing data channel formats.

SA2 considered the following key issues in FS_NG_RTC_Ph2 and specified stage 2 solutions in NG_RTC_Ph2:

- Extensible IMS mechanism supporting IMS events in the context of DC communication.

- Impact on IMS architecture, interfaces, and procedures to support IMS capability exposure in the context of IMS data channel session.

- Data channel interworking with MTSI UE.

- Extensible IMS framework to support authorization and authentication of third-party identities in IMS sessions.

- Handling of PS data off exemption for services over IMS DC.

- Support of Standalone IMS Data Channel Sessions.

- Support multiplexing multiple DC applications over single SCTP connection.

- Support of IMS Avatar Communication

The stage 2 work by SA2 requires stage 3 work by SA4 for media aspects. SA4 has already conducted some work in this regard, including FS_Avatar and AvCall_Med which primarily focuses on key issue 8.

However, work done by SA4 addressing stage 3 implications of NG_RTC_Ph2 has been on an ad-hoc basis, in response to liaison statements from SA2, for example, S4-250769 and S4-250767. This ad-hoc mode of operation risks creating a patchwork of non-comprehensive and possibly incongruent stage 3 solutions. The quality of SA4 stage 3 work if SA4 has a complete view of the media related stage 3 work triggered by NG_RTC_Ph2 would improve. In SA4#132 we had proposed studying NG_RTC_PH2 output by SA2 to get a full view of the impacts on SA4 work. This proposal was based on a preliminary analysis, which was also presented with the proposal in SA4#132 (S4-251084).

Our internal study of output work from NG_RTC_PH2 reveals that SA2 has helpfully indicated instances in TS 23.228 where SA4 coordination is needed  The updated analysis is presented below. The major chunk of stage 3 work necessitated by NG_RTC_Ph2 is in key issue 8, which SA4 has studied in FS_Avatar and is conducting normative work in AvCall-MED. Other minor updates to signalling in SA4 specifications have been successfully incorporated as and when triggered by incoming LS statements by affected WGs. Further, some work needed, for example, related to Key Issue 1 and 2, is service specific and cannot be conducted in isolation without associated services being specified.  In such cases, it may be better that service-related stage 3 impacts of NG_RTC_Ph2 are considered when SA4 works on such services, as was done for example in SR_IMS in relation to key issue 3 of NG_RTC_Ph2.  Currently, we do not see the gaps large enough to warrant a complete SI and followed by a WI.

# Analysis

Estimated amount of work:

Low	  										High

Work Done:

| Not Needed | Not Done | Ongoing | Done |
| --- | --- | --- | --- |

| Key Issue | SA2 normative work Based on SP-250056, SP-241491, SP-241267 | SA4 Impact | Estimated amount of work | SA4 work done |
| --- | --- | --- | --- | --- |
| 1. Extensible IMS mechanism supporting IMS events in the context of DC communication. | Yes | Tangential: Definition of media instructions | Low | No, Service specific. |
| 2. Impact on IMS architecture, interfaces, and procedures to support IMS capability exposure in the context of IMS data channel session. | Yes | Yes: MF media capabilities Dependency: SA2 clarifications | Medium | Service specific: MF service profiles for SR done. |
| 3. Data channel interworking with MTSI UE. | Yes | Probable | Low | No |
| 4. Extensible IMS framework to support authorization and authentication of third-party identities in IMS sessions. | Yes | No | None | Not Needed |
| 5. Handling of PS data off exemption for services over IMS DC | Yes | No | None | Not Needed |
| 6. Support of Standalone IMS Data Channel Sessions. | Yes | Yes (Required for response to the incoming SA2 LS S4-250767) | Low | Ongoing |
| 7. Support multiplexing multiple DC applications over single SCTP connection. | Yes | Yes | Low | Yes (as CR (SP-250127) to 26.114 in response to SA2 LS S4-250769) |
| 8. Support of IMS Avatar Communication | Yes | Yes | High | Ongoing: AvCall_MED |

# Proposal

Agree to the following proposals:

- Try to address the requested update in incoming LS from SA2 in S4-250767 during Rel-19 with a TEI CR.

- Any identified gaps in Rel 19 SA4 specs arising out of NG_RTC_Ph2 are better filled with TEI 19 CRs with the advantage that Rel 19 features are complete. Other aspects, which need substantive work are better considered in service dedicated WIs, for example, SR_IMS, AvCall-Med and AI_IMS-MED.