Source:	Dolby Laboratories Inc., Ericsson LM, Fraunhofer IIS, Nokia, NTT, Orange, Panasonic Holdings Corporation, Philips International B.V., VoiceAge Corporation

Title:	Status of IVAS Software

Document for:	Discussion and Agreement

Agenda Item:	7.5

# Introduction

According to [1], several IVAS software (source code) deliveries are due for SA4#133-e:

“

- Agreement by TSG SA WG 4 (SA4) on Delivery of Maintenance (further corrections and optimizations) to IVAS fixed-point Encoder/Decoder/Renderer

- Verification of IVAS fixed-point C-code for TS 26.251 having

  - Same functionalities and equivalent performance as the floating-point C-code in TS 26.258.

  - Full interoperability with floating-point C-code in TS 26.258.

  - Comparable complexity as the floating-point C-code in TS 26.258.

- Note: This includes necessary adaptation to the latest version of TS 26.258 on top of the delivery by Ittiam and might include some adaptation of the floating-point C-code in TS 26.258.

- Agreement on TS 26.251 (IVAS fixed-point C-code) based on the verification reports.

“

The anticipated schedule for delivery of initial fixed-point encoder, decoder and renderer baseline by Ittiam did not hold, and had to be revised. This now leads to a delay in meeting the dependent objectives of the work item.

The “Delivery of Maintenance (further corrections and optimizations) to IVAS fixed-point Encoder/Decoder/Renderer“ is due on July 18th. However, the basis for fixed-point code was a floating-point C code based on November 28th, 2023. The floating-point C code standardized in TS 26.258 (v18.2.0) is however based on a floating-point C code from May 22nd, 2024. In addition to this difference, additional bugfixes have been made to both, floating-point and fixed-point code bases. These changes have not been fully synchronized between all floating-point and fixed-point code bases.

# Proposed Next Steps

To successfully conduct the IVAS characterization testing, IVAS code bases for floating-point and fixed-point C code are required which fulfill the following preconditions:

- Full interoperability between fixed-point and floating-point C-code

- Identical patch level between fixed-point and floating-point C-code

In order to address this, the following next steps are proposed:

- Porting of changes from floating-point to fixed-point code; this will be conducted sequentially starting from changes made after  November 28th, 2023 to https://forge.3gpp.org/rep/ivas-codec-pc/ivas-codec/, and the changes will be incorporated into https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tree/main.

- In parallel, also incorporate the same changes to the corresponding floating-point reference code as available under https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tree/ivas-float-update. This parallel approach will guarantee full interoperability and same patch level between floating and fixed-point code

Steps 1) and 2) are proposed to be conducted by the IVAS Public Collaboration, and this will result in fixed- and floating-point code for the IVAS characterization testing. A stable version for the IVAS characterization testing will be made available latest by September 12th, 2025, earlier snapshots for dry-runs are available any time via 3GPP Forge.

It is further proposed to schedule a CR to TS 26.258 and the initial version for TS 26.251 for SA4#134 (November 2025). This will be based on the version usedduring characterization testing, possibly including additional bugfixes, so that a code version, which is as mature as possible, can be standardized.

# Conclusion

It is proposed to agree on the procedure as outlined in clause 2 of this document.

# References

- 3GPP S4-251074: „IVAS Permanent document IVAS-2b: IVAS_Codec_Ph2 Project Plan“, v1.3.0