3GPP TSG SA WG4 #133-e	S4-251432

online, July 18-25, 2025	revision of S4-251207

Title:	Draft Work Plans for Qualcomm proposed studies

Source:	Qualcomm Incorporated

Agenda item:	17.3

Document for:	Information

# Introduction

This document summarizes the work plans for Qualcomm’s proposed study items for Rel-20 5GA and 6G.

Note that this document is a follow-up to the discussion in S4-250143 are provided for SA4#131.

| # S4-250143 | # discussion | # Early Thoughts on Rel-20 5GA and 6G | # Qualcomm Incorporated | # noted | # - | # SA4#131 | # 6.1 |
| --- | --- | --- | --- | --- | --- | --- | --- |

| S4-250804 | SID new | Work Topics for Rel-20 | Qualcomm Incorporated | noted | - | SA4#132 | 17.1 |
| --- | --- | --- | --- | --- | --- | --- | --- |

For the upcoming meeting, the following study item proposals are submitted:

| S4-251428 | [Draft] New SID on Avatars Phase 2 | Qualcomm Incorporated | 4.1 |
| --- | --- | --- | --- |
| S4-251429 | [Draft] New SID on Advanced Media Delivery Phase 2 | Qualcomm Incorporated | 4.1 |
| S4-251430 | [Draft] New SID on HEVC-based Video Operation Points Phase 2 | Qualcomm Incorporated | 4.1 |
| S4-251431 | [Draft] New Study on Media Aspects for 6G System | Qualcomm Incorporated, Thales | 4.2 |

In the following, the draft work plans for the study items are provided with focus on the metadata that is asked. The detailed work work plans will be made available once the studies are agreed.

# New SID on Avatars Phase 2

| S4-251428 | [Draft] New SID on Avatars Phase 2 |  | Qualcomm Incorporated |  | 4.1 |  |
| --- | --- | --- | --- | --- | --- | --- |

We consider the work only to start after the AvCall-MED is completed, expected to be in September 2025. The metadata for the work

- Topic: Study on Avatars Phase 2

- Acronym: FS_AVATAR_Ph2

- Lead/Rapporteur: Imed Bouazizi, Qualcomm Incorporated

  - We are open to other rapporteurs if the work objectives are progressed.

- Supporting Companies: tbd

- Type: continuation study, based on

| FS_AVATAR | 1000019 | Study of Avatars in Real-Time Communication Services |
| --- | --- | --- |
| AvCall-MED |  | Avatar Communications in AR Calls |

- Normative work: Rel-20

- Status: submitted

- Proposed SWG: Video or RTC

- Proposed Package: package 1 or 2

  - Completion of Rel-19 work is important

  - Approval may depend on progress in AHG in Sep 2.

- Link to TDOC: S4-251428

- Work plan:

  - not yet available,

  - start in November 2025

  - study until June 2026

  - Vision for normative – start August 2026, finish February 2027.

- Impacted Specs:

  - Study: TR 26.813

  - No stage-2 work expected

  - Stage-3 normative work: 26.114, 26.119, 26.264

- Implementation/Test: supported in MPEG and 5G-MAG

- Overlap/Merge with other studies: there is a submission from Vodafone S4-251191

# Advanced Media Delivery Phase 2

| S4-251429 | [Draft] New SID on Advanced Media Delivery Phase 2 | Qualcomm Incorporated | 4.1 |
| --- | --- | --- | --- |

We consider the work only to start after the specification work for AMD_PRO-MED is completed, expected to be in September 2025. The metadata for the work is as follows

- Topic: Advanced Media Delivery Phase 2

- Acronym: FS_AMD_Ph2

- Lead/Rapporteur: [Thomas Stockhammer, Qualcomm Incorporated]

- Supporting Companies: Comcast

- Supporters for work topics:

  - WT#1: Common Client Metadata phase 2

    - Qualcomm, Comcast

  - WT#2: Uplink Streaming phase 2.

  - WT#3: Network-assisted media streaming

    - Qualcomm, Comcast

  - WT#4: Multi-service location phase 2

    - Qualcomm

  - WT#5: UE-power optimized streaming

    - Qualcomm

  - WT#6: Combined Unicast-Multicast-Broadcast

    - Qualcomm

  - WT#7: Unified Multicast Service Delivery

    - Qualcomm

  - WT#8: Common Access Token

    - Qualcomm, Comcast

  - WT#9: Access-independent Media Streaming

    - Qualcomm

  - WT#10: Latency Measurements and Control

    - Qualcomm, Comcast

- Type: continuation study

- Normative work: Rel-20

- Status: submitted

- Proposed SWG: MBS

- Proposed Package: package 1

- Link to TDOC: S4-251429

- Link to proposed work plan:

  - not yet available,

  - start of study: November 2025 (SA4#134)

  - end of study stage 2: March 2026

  - end of study stage 3: June 2026

  - normative work stage-2: March 2026 until June 2026

  - normative work stage-3: August 2026 until February 2027

- Impacted Specs:

  - Study: TR 26.802, TR 26.804

  - Stage-2: TS 26.501, TS 26.502

  - Stage-3: TS 26.510, TS 26.511, TS 26.512

- Implementation/Test:

  - supported in 5G-MAG and SVTA

- Overlap/Merge with other studies: potentially with S4-251205 (QUIC study)

# SID on HEVC-based Video Operation Points Phase 2

| S4-251430 | [Draft] New SID on HEVC-based Video Operation Points Phase 2 | Qualcomm Incorporated | 4.1 |
| --- | --- | --- | --- |

We consider the work only to start after the specification work for VOPS is completed, expected to be in September 2025. The metadata for the work is as follows

- Topic: Study on HEVC-based Video Operation Points Phase 2

- Acronym: FS_VOPS_Ph2

- Lead/Rapporteur: [Thomas Stockhammer, Qualcomm Incorporated]

  - We would be happy to hand this effort to some other companies.

- Supporting Companies: not yet identified

- Type: continuation study

- Normative work: Rel-20

- Status: submitted

- Proposed SWG: Video

- Proposed Package: package 1

- Link to TDOC: S4-251430

- Link to proposed work plan:

  - not yet available

  - start of study: Nov 2025

  - end of study: June 2026

  - start of normative work: August 2026

  - end of normative work: March 2027

- Impacted Specs:

  - Study: TR 26.966

  - Normative: TS 26.265 (and possibly derived service specifications)

- Implementation/Test:

  - supported by definition of conformance bitstreams

  - additional conformance aspects are part of the study

- Overlap/Merge with other studies

  - S4-251192 Study on UE stereoscopic video signal generation

    - This address the parameters and requirements for a new representation format and may be subsumed by the proposed study.

  - S4-251193 Draft New study on image formats

    - This may also look into new representations formats that can be addressed by HEVC

# New Study on Media Aspects for 6G System

| S4-251431 | [Draft] New Study on Media Aspects for 6G System | Qualcomm Incorporated, Thales | 4.2 |
| --- | --- | --- | --- |

We consider the work only to start after the initiation of the study in SA2, i.e. in package 1.

- Topic: Study on Media Aspects for 6G System

- Acronym: FS_6G_MED

- Lead/Rapporteur: [Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com]

- Supporting Companies: Thales (more to be identified)

- Supporters for each work topic

  - WT#1: Media Delivery Architecture in 6G System

    - Qualcomm

  - WT#2: Migration and Interworking

    - Qualcomm

  - WT#3: AI in 6G Media

    - Qualcomm

  - WT#4: Sensing and 6G Media

  - WT#5:	Media Data Handling in 6G

    - Qualcomm

  - WT#6: Media-related computing in 6G

  - WT#7: support of media services over NTN

    - Qualcomm, Thales

  - WT#8:	End-to-end service quality

    - Qualcomm

  - WT#9:	Traffic Characteristics

    - Qualcomm

  - WT#10: Trusted media communication

    - Qualcomm

- Type: new study

- Normative work: Rel-21

- Status: submitted

- Proposed SWG: Plenary (or MBS)

- Proposed Package: package 2

- Link to TDOC: S4-251431

- Link to proposed work plan:

  - start in November 2025

  - study until end of Rel-20 (February 2026)

  - After study completion, this will result in Rel-21 work

    - Normative work

    - New and additional studies

  - Additional studies may be concluded from this first overall study.

- Impacted Specs:

  - Study: new internal Technical Report

  - Normative: to be defined

- Implementation/Test: should be part of the study discussion

- Overlap/Merge with other studies: other 6G study proposals

  - S4-251203: Draft new study on 3DGS for mobile

# Proposal

Based on this discussion, it is proposed to take the information into account for planning new study items