## Slide 1: 3GPP SA4 planning of Release 20 5G Advanced and 6G
Gilles Teniou
3GPP SA WG4 Chair
Jaeyeon Song and Mary-Luc Champel
3GPP SA WG4 Vice-chairs
3GPP TSG SA4#133-e
Online, 18-25 July 2025
S4-251578

## Slide 2: Context (1/2)
3GPP Release 19 is to be finalized in September 2025.
3GPP Release 20 will be two-fold:
  5G Advanced studies and normative work.
  6G Studies.

## Slide 3: Context (2/2)
It is anticipated that 5G Advanced topics may be proposed as a follow-up of Release19 activities or as a request to implement stage 3 from other 3GPP WGs (or any new topic).
There is a wish to not only initiate 6G studies but also to build up a global vision on what 6G means in terms of media experience.
On the requested work split from SA, it is foreseen to start Release 20 with 75% of 5GA and 25% of 6G.

## Slide 4: Proposed next steps on the Release 20 planning in SA4 in 2025
SA4 future Milestones in 2025
  NOTE: This plan is to be confirmed at each SA4 meeting.
  In May (SA4#132) in Fukuoka
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals.
      Benefiting from the face-to-face opportunity to discuss in detail.
    Power to agree on release 20 topics in May (might be justified by e.g., stage 2 timeline) to be approved at the SA meeting in June.
  In June/July (10th July) SA4 Release20 AhG call
    SA4-level AhG call to further discuss rel20 SID/WID.
    It is anticipated that the agreement of the package 1 topics will be at SA4#133-e.
    Date/time : 10th July 3-6pm CEST
  In July (SA4#133-e) Online
    Priority will be given during the meeting to the Release 19 topics progress and completion.
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals
    Meeting dates: 18-25 July
    Power to agree new topics to be sent to SA plenary in September for approval.
    This will constitute the 1st round of approval of Release 20 topics (so-called 1st package).
  In October (SA4#134) in Dallas
    There will an agenda item for considering additional Release 20 topics targeting the SA plenary in December.
    Release 20 topics sent to SA plenary in December will constitute the so-called 2nd package.
NOTE: A third package is expected in 2026, details TBD

## Slide 5: Next SA4#133-e meeting
Meeting Contribution deadline: Monday 14th July 23:59 CEST
Meeting dates changed to: 18th to 25th July:
  Friday 18th : 9am CEST start of email agreements, 3-6pm CEST for opening plenary
  Monday 21st – Wednesday 23rd : Regular SA4 schedule on SWG activities
  Thursday 24th: Closing plenary day #1: Dealing with Release 19 first
  Friday 25th : Closing plenary day #2: Dealing with Release 20 topics once all release 19 topics are covered
Specific Rel20 topics contribution deadline
  Must be submitted first to the SA4 AhG call (deadline 7th July).
  From the AhG call decision:
    Agreed documents shall be re-submitted by the SA4 meeting contribution deadline (Monday 14th)
    Revision to non-agreed documents may be submitted until Thursday 24th 23:59pm CEST

## Slide 6: 10 Topics under consideration for Rel-20
Study on Avatar Phase2
Work on Haptics
Study on QUIC over RTC
Study on Dynamic traffic and QoS
Study on Advance video formats
Study on Image formats
Study on AMD Phase 2
Study on QUIC for streaming
Study on 3DGS
Study on Media aspects for 6GS
7 proposals for 5GA
3 proposals for 6G

## Slide 7: Context of the SA4 workload
Exception on IVAS (including conformance)
Exception on ATIAS_Ph2
DaCAS ->Rel-20 topic
FS_ULBC (Rel-20) should take 2 Audio SWG slots
Seems fully booked
Audio SWG
AMD-Pro-MED OpenAPI until Nov.
FS_Energy_Ph2Rel-20 ongoing
MeME-MED and AMD-Pro-MED to complete in Sept.
Potentially 3 slots available in Nov.
MBS SWG
AvCall-MED and 5G_RTP_Ph2 to complete in Sept.
AI-IMS-MED Rel-20 topic ongoing
Potentially 3 slots available in Nov.
RTC SWG
VOPS to complete in Nov
Potentially 3 slots available in Nov.
VIDEO SWG

## Slide 8: Logic of the analysis of the topics and the package definition (1/2)
The SA4 Chair and 2 Vice-chairs have reviewed the all the topics being discussed on the SA4 reflector and studied the latest version of the SID/WID
From this analysis we have place the topics into 3 categories
  Ready to be sent to September SA#109: Enough supporters, consensus on the content of the SID/WID, proposed for package 1
  Strong candidate for December SA#110: No concern raised on the final version and either
    some dependency with latest ongoing work being finalized,
    need to refine objectives
    or more supporting companies would be needed
  Concerns raised on the scope, structure of the proposed work. No short-term visibility on any agreement. Requires further revisit of the proposal

## Slide 9: Logic of the analysis of the topics and the package definition (2/2)
From this categorization, we have tried to look at what the SA4 workload would be by filling the empty slots as a projection.
  We took into account the size of the topics, the scope and targeted prime SWG (joint sessions may be need on some aspects)
  We ended up with a proposed definition of Package 1 (to be sent to SA#109 in September) and Package 2 (to be consolidated in November, and send to SA#110 in December).
  The result proposal (shown further down of this document) is aligned with the expectation to have roughly 25% of 6G and 75% of 5GA.
  It also leaves one space in each SWG further most of the time.
The SA4 leadership would like to review each topic proposal and confirm its categorization and then finally agree on
  the definition of Package 1 (agreed SID/WID),
  the definition of strong candidates for Package 2 (endorsed SID/WID),
  the rest being noted inviting for further consideration

## Slide 10: Review of the Rel-20 candidates
Topic | 5GA/6G | Candidate SWG | Comments from SA4 leadership | SA4 decision
FS_AVATAR_Ph2 | 5GA | RTC (VIDEO aspects) | Needs completion of AvCall-MED, candidate for Package 2. | 
HAPMIME-MED | 5GA |  | No consensus (several concerns) on normative work. If turned into a study, needs to redefine the objectives. For further consideration | 
FSQ4RTC | 5GA | RTC | Good support, questions raised resolved, good to go in package 1 | 
FS_DCTC_eQOS | 5GA | RTC | Good support, also converged to address comments. Ready to go in package 1 | 
FS_AVFOPS | 5GA | VIDEO | Good support, also converged to address comments. Ready to go in package 1 | 

## Slide 11: Review of the Rel-20 candidates
Topic | 5GA/6G | Candidate SWG | Comments from SA4 leadership | SA4 decision
FS_AIF-MED | 5GA | VIDEO | Could well be package 1 depending on wider support (eg operators, service providers?). Candidate for Package 2 otherwise | 
FS_AMD_Ph2 | 5GA | MBS | Not enough supporters per WT. Some topics as follow up of FS_AMD. Package 2 candidate. | 
FS_Qstream | 6G | MBS | Not enough supporters. No concern raised on the objectives. Package 2 candidate | 
FS_6G_MED | 6G | MBS (&VIDEO,&RTC) | Dependency with SA2, by November would get more visibility on the WT. Package 2 candidate. | 
FS_3DGS_6G | 6G | VIDEO | Good support, also converged to address comments. Ready to go in package 1 | 

## Slide 12: Proposal
It is proposed to agree on the following topics constituting the Package 1
  FS_AVFOPS_MED
  FS_3DGS_6G_MED
  FS_Q4RTC_MED
  FS_DCTC_eQOS_MED
It is proposed to endorse the following topics constituting candidates for the Package 2
  FS_AMD_Ph2_MED
  FS_AVATAR_Ph2_MED
  FS_Qstream_6G_MED
  FS_AIF_MED
  FS_6G_MED
It is proposed to note the following topic and invite for further consideration
  HAPMIME-MED

## Slide 13: Proposed way forward on the package 2 definition
It is proposed to agree on the way forward for the definition of Package 2 as defined on slide 4 (dedicated slot during SA4#134 in November).

## Slide 14: Proposed consequent SA4 workplan
NOTE: A third package is expected in 2026, details TBD
It is proposed to agree on the following topics constituting the Package 1

## Slide 15
Thank you!

## Slide 16
2024
#103
Mar.
#111
Mar.
#107
Mar.
#104
Jun.
#108
Jun.
#112
Jun.
#105
Sep.
#109
Sep.
#102
Dec.
#106
Dec.
#110
Dec.
Now
TSGs
100%
SA1 5GA Studies + Norm 80%
100%
St. 2 (SA2, SA6, …) 5GA St.+Norm 80%
Stage 3 5GA St + Norm
#113
Sep.
#114
Dec.
#115
Mar.
Jun
#116
RAN4 C.def.
RP Content def.
2025
2026
2027
5GA ASN.1 & Open APIs
St.3 SID def. TBD
Release 20 5GA-FS_6G timeline
Note: All starting dates are indicative
Workshop 5GA RAN
Workshop 5GA SA
RAN WG SID def.
St.2 SID def.
Workshop 6G TSGs
CT & St. 3 6G SID def.
SA1 6G Study(ies)
SA2 6G Study(ies)
Stage 3 6G Study(ies)
SA2 & RAN WGs 6G SID def.
SA3/4/5/6 6G SID def. TBD
or
TBD
SA3/4/5/6 6G Study(ies)TBD