3GPP TSG-SA WG4 Meeting #133-e	S4-251368

Online, 18 – 25 July 2025	revision of S4-251021

Source:	Rapporteur ATIAS_Ph2

Title:	Time and Work Plan for ATIAS_Ph2 – v0.5

Agenda item:	7.7 / 14.2

Document for:	Agreement

# Overview

The present document contains the time and work plan of the work item ATIAS_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") in 3GPP SA4, Audio SWG. Latest approved WID can be found in SP-241314.

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS_Ph2 is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2024-11 | SA4#130 (Orlando) | Review inputs on: - Test methods for acoustic echo control (S4-241840, S4-242015) - Test methods for headtracking & Rendering (S4-241964) - Subjective testing (S4-241969) Agree on PDoc ATIAS-2 as a basis for further work (S4-242066) |
| 2025-01 | Telco (10 January, 16:00-18:00 CET; Submission deadline: 09 January, 14:00 CET; Host: HEAD acoustics GmbH) | Review inputs on: - Moving Sound Sources (SA4aA250005) - M2S latency (SA4aA250001) - Simultaneous SND-UE-types (SA4aA250003) Progress on PDoc ATIAS-2: - Agreement to add proposed test method for M2S latency |
| 2025-02 | SA4#131 (Geneva) | Review inputs on sound scene reproduction & send capture test: - SBA capture test (S4-250126 S4-250282) - Ambient noise testing (S4-250205) - Send tests for complex sound scenes (S4-250088) Review of/progress on PDoc ATIAS-2: - Integration of M2S test method (S4-250082 S4-250307) LS to ETSI TC STQ: Extending ETSI TS 103 224 for testing immersive UEs (S4-250310) |
| 2025-03 | Telco (31 March, 16:00-18:00 CEST Submission deadline: 28 March, 16:00 CET; Host: HEAD acoustics GmbH; first 1 h on DaCAS) | Review input on: - Transparency test for send capture (S4aA250014) |
| 2025-04 | SA4#131-bis-e (Online) | Review inputs on: - Transparency test for send capture (S4-250597) - First results on improved sound field reproduction (S4-250612) Review reply-LS from ETSI STQ on sound field reproduction (S4-250497) |
| 2025-05 | SA4#132 (Fukuoka) | Review inputs on: - Discuss/agree on handling of ambient noise suppression vs transparency (S4-250959) - Discuss/agree on handling of testing complex sound scene capture (S4-251004, S4-250958) - Improved test method for echo cancellation (S4-250960) - Plausibility check of SLR test method and requirement (S4-251003) Progress on PDoc ATIAS-2 (S4-251020): - Updated AEC test method - Ambient sound field generation & transmission - New SBA test method (in clause 4) |
| 2025-06 | Telco (23 June, 16:00-18:00 CEST Submission deadline: 20 June, 16:00 CEST; Host: HEAD acoustics GmbH) | Review input on: - Discussion/possible ways forward on acoustic reproduction of complex sound fields (S4aA250070) - Current status and discussion on (major) open issues to complete work item (S4aA250071) |
| 2025-07 | SA4#133-e (Online) | Review inputs on: - Review latest version of Pdoc ATIAS-2 and progress towards CRs on TS 26.260/261 (S4-251364) - Test method for suppression vs transparency of ambient noise (S4-251385 & SDP parameter in S4-251373) - LS-in from ETSI STQ on extension of ambient sound field reproduction (S4-251433) Exception sheet in S4-251467 |
| 2025-09 | Telco (05 September, 15:00-17:00 CEST Submission deadline: 03 September, 15:00 CEST; Host: HEAD acoustics GmbH) | Finalize content PDoc ATIAS-2 |
| 2025-11 | SA4#134 (Dallas/USA) | Agreement on sending to SA: - CR to 26.259 (Subjective test methodologies) in [S4-25NNNN] - CR to 26.260 (Objective test methodologies) in [S4-25NNNN] - CR to 26.261 (Performance requirements & objectives) in [S4-25NNNN] |
| 2025-12 | SA#110 (Baltimore/USA) | TSG-SA approval of: - CR to 26.259 (Subjective test methodologies) - CR to 26.260 (Objective test methodologies) - CR to 26.261 (Performance requirements and objectives) |

Jan Reimes, HEAD acoustics GmbH