# Multi-SDO Project on Converged Management PM Interface definitions

# Document number:	S5eCPM0157

# Source:	Christian Toche, Huawei Technologies

# Title:		Minutes for meeting #39 (CC)

# Meeting date/time:	Thursday 29th October 2015

# 1 - Participant registration

# Vinay Devadatta, Wipro

# Christof Schnell, Vodafone

# Yuval Stein, Teoco

# Christian Toche, Huawei (convenor)

# Thomas Tovinger, Ericsson

# Edwin Tse, Ericsson

# 2 - Agenda approval

# The agenda was approved.

# 3 - Action points from last meeting

| N° | Prime | Action point | Target | Status |
| --- | --- | --- | --- | --- |
| 36.3 | Yuval | # Update the Clause 3.1: Definitions. | Meeting #37 | Closed |
| 38.1 | Yuval | # Provide values for the examples in Figure 2. | By August 20th | Closed |
| 38.2 | Vinay | # Provide the revised text for Counter::processingProperty. | By August 20th | Closed |
| 38.3 | Bernd | # Update PM2 based on the comments and generate the corresponding annex A3. | By August 20th | Closed |

# 4 - Contributions

# Contributions are available at:

# http://webapp.etsi.org/meetingDocuments/ViewDocumentList.asp?MTG_Id=30829

# 4.1 - Existing PM solutions / gap analysis

# No contribution.

# 4.2 - PM Concepts, Principles and High-level Requirements

# No contribution.

# 4.3 - Measurement and KPI definition template

S5eCPM0156 PM2: Metadefinitions for Measurements and KPIs V0.20

PM2 includes a reference to a new document PM8 "Description of Collection Method Types, Measurement Data Types and List of Formulas" which is not yet available. PM8 is a complementary document not mandatory for delivering PM2. It was agreed to remove the reference to PM8 from PM2 in order to be able to approve PM2 without waiting for PM8.

AP Christian: Update PM2 to remove the reference to PM8.

A formal LS will be sent to TMF and 3GPP (and potentially other SDOs) to inform about the completion of PM2. JWG members are invited to check the latest version of PM2 before it is attached to the LS.

AP Christian: Prepare the LS for review in this group by Nov 6th. Send the LS after the review.

AP All: Review the latest version of PM2 in S5eCPM0156 by Nov 6th.

4.4 - PM File Format

# No contribution.

# 4.5 - PM Interface

# No contribution.

# 4.6 - Others

# S5eCPM0037 Revised Converged Management PM Interface Definitions Project Plan

# The status of PM1 "PM Concepts, Principles and High-level Requirements" needs to be clarified.

# AP Christian: Contact Massimo about the status of PM1 "PM Concepts, Principles and High-level Requirements".

# A draft of PM8 will be made available for next meeting. Dependencies between PM8 and PM6 PM "File Format Definition" also need to be clarified at next meeting.

# AP Vinay: Prepare a draft of PM8 for next meeting.

# It needs to be confirmed that the work done in Multi-SDO JWGs is used by participating SDOs and potentially other SDOS e.g. ETSI ISG NFV. This point will be raised during the Modelling workshop organized by ETSI in January 2016.

# 5 - Next meeting

# Friday 13th November 15:00-16:00 CET.

# 6 - AOB

# None

# 7 - Summary of action points

| N° | Prime | Action point | Target | Status |
| --- | --- | --- | --- | --- |
| 39.1 | Christian | # Update PM2 to remove the reference to PM8 | Nov 3rd | New |
| 39.2 | Christian | # Prepare the LS for review in this group by Nov 6th. # Send the LS after the review | Nov 6th | New |
| 39.3 | All | # Review the latest version of PM2 in S5eCPM0156 by Nov 6th | Nov 6th | New |
| 39.4 | Christian | # Contact Massimo about PM1 "PM Concepts, Principles and High-level Requirements" | Meeting #40 | New |
| 39.5 | Vinay | # Prepare a draft of PM8 for next meeting | Meeting #40 | New |