## Slide 1: Exec Report SA5#147 Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Next SA5#148e CH meeting schedule (17th April – 25th April):
  CH group will use the complete agenda
  Submission deadline Friday 7th April 2023 23:59 pm (CET)
  Start of CH meeting on Monday 17th April (first week)
  End of CH meeting on Monday 24th April (second week)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-232019 | LS out Rel17 Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C4-225411 | postponed | -
S5-232023 | Resubmitted LS reply to 3GPP SA2 on shared EHE and HR PDU session with SBO in V-PLMN | GSMA | noted | -
S5-232029 | Resubmitted LS on shared EHE and HR PDU session with SBO in V-PLMN | S2-2209884 | replied | S5-232734
S5-232032 | LS about CHF Logic Realization wrt/ Spending Limits functionality | S2-2301634 | replied | S5-232735
S5-232765 | Reply LS on controlling number of UEs and PDU sessions for NPN | S2-2303687 | noted | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-232734 | LS reply to 3GPP SA2 on shared EHE and HR PDU session with SBO in V-PLMN | GSMA OPG, SA2 | SA | S5-232029
S5-232735 | Reply LS on CHF Logic Realization wrt/ Spending Limits functionality | SA2 | - | S5-232032

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-232736 | Revision of SP-221159 WID on Charging Aspects for NSACF of Network Slicing Phase 2 | MATRIXX Software
S5-232800 | New WID on Charging Aspects for NSSAA of Network Slicing Phase 2 | MATRIXX Software
S5-232737 | New WID on Charging Aspects for Enhanced Support of Non-Public Networks | China Mobile
S5-232738 | Rescoping of New Study on Structure of Charging for Verticals | VODAFONE Group Plc
S5-232739 | New WID on CHF Distributed Availability | Nokia, Nokia Shanghai Bell

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 0% | SP-221159 | 5% | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | 24/03/2023 | 95% | SP-201082 | 100% | completed
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 75% | SP-210390 | 88% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 90% | SP-210391 | 95% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | 24/03/2023 | 75% | SP-211447 | 100% | completed
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 10% | SP-220979 | 25% | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 0% | SP-221160 | 5% | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 0% | SP-221161 | 8% | 
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 0% | SP-221162 | 5% | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 15/09/2023 | 0% | SP-221159 | 5% | 
Progress since SA#98e:
  5 pCRs for TS 28.203 were approved covering
    Initial skeleton of the TS
    Introduction of Scope, reference, terms and abbreviations
  Draft TS 28.203 (email approval S5‑232722)
RAN impacts and dependencies:
  None identified
Next steps:
  introduce charging principles and charging architecture

## Slide 10: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | 24/03/2023 | 98% | SP-201082 | 100% | completed
Progress since SA5#146Bis-e :
  6 pCRs for TR 32.847 were approved covering
    Refinements on conclusions and solve editor’s note for Key issue#6
    Solution for Key Issue #9 Network Slice Charging by the Tenant
    Final conclusions and recommendations for the study
  Draft TR 32.847 (email approval S5‑232723)
  TR 32.847 for Approval (S5-232744)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 11: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 85 % | SP-210390 | 88 % | 
Progress since SA5#146Bis-e :
  17 pCRs for TR 28.826 were approved covering
    Solutions for common IEs applied, bitrate charging, location accuracy, undefined attribute handling in CDR and IoT charging information optimization
    New use case on requested units and quota management indication
    Additional evaluations for charging information optimization, charging request optimization, rating input enhancement, and chargeable events and sessions cancelling
    Additional conclusions for charging information optimization
    Solving termination action issue
    Clarifications and corrections
  Draft TR 28.826 (email approval S5‑232724)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 12: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 90% | SP-210391 | 95 % | 
Progress since SA5#146Bis-e :
  12 pCRs for TR 28.827 were approved covering
    Solutions for triggering of V-CHF, H-CHF, and A-CHF communication, service to be used between CHFs, finding H-CHF and A-CHF, and QBC and FBC common PDU session level triggers
    Additional evaluations for charging in visited MNO for wholesale charging towards home MNO, convey charging information from visited MNO to home MNO, and convey charging information from an MNO to an additional actor
    Additional conclusions for convey charging information from visited MNO to home MNO
    Clarifications and corrections
  Draft TR 28.827 (email approval S5‑232725)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study

## Slide 13: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | 24/03/2023 | 90 % | SP-211447 | 100% | completed
Progress since SA5#146Bis-e:
  11 pCRs for TR 28.828 were approved for introduction of:
    Correction on conclusion for SNPN topic 2 and PNI-NPN topic 1
    Solve Editor's Note in SNPN topic 2 and PNI-NPN topic 1
    Add converged charging for data connectivity in PNI-NPN
    Correction on the solution 3 in the Topic 1
    Remove editor's note for the Topic 1
    Correction on the solution 2 in the Topic 3
    Remove editor's note for the Topic 3
    Update conclusions and recommendations
  Draft TR 28.828 (email approval S5‑232726)
  TR 28.828 for Approval (S5-232428)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 14: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 20 % | SP-220979 | 25 % | 
Progress since SA5#146Bis-e :
  4 pCRs for TR 28.839 were approved for introduction of:
    New use cases and corresponding potential charging requirements and key issues about Enablers for
      Time Sensitive Communications,
      Time Sensitive Communication and
      TSN 5GS bridge Charging;
    A possible solution for the Network Exposure Charging
  Draft TR 28.839 (email approval S5‑232727)
RAN impacts and dependencies:
  None identified
Next steps:
  Add new use cases and solutions of the study

## Slide 15: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 0% | SP-221160 | 5% | 
Progress since SA#98e:
  3 pCRs for TR 28.840 were approved covering
    Initial skeleton of the TR
    Introduction of Scope and reference
  Draft TR 28.840 (email approval S5‑232728)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting of requirements and Key issues for the study

## Slide 16: Rel-18 Study (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 0% | SP-221161 | 8% | 
Progress since SA#98e:
  8 pCRs for TR 28.843 were approved covering
    Initial skeleton of the TR
    Updated Skeleton, Scope and Reference
    General description for background
    Business Roles
    Key issues for consideration
  Draft TR 28.843 (email approval S5‑232729)
RAN impacts and dependencies:
  None identified
Next steps:
  Add new use cases and solutions of the study

## Slide 17: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 0% | SP-221162 | 5% | 
Progress since SA#98e:
  3 pCRs for TR 28.844 were approved covering
    Initial skeleton of the TR
    Introduction of Scope and reference
  Draft TR 28.844 (email approval S5‑232730)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting of requirements and Key issues for the study

## Slide 18
Charging TSs & TRs to be sent to SA#99
Number | Title | For
S5-232744 | Presentation of TR 32.847 for approval | Approval
S5-232428 | Presentation of TR 28.828 for approval | Approval

## Slide 19: Charging CRs
Maintenance and Rel-18 small Enhancements

## Slide 20: Thank you!