## Slide 1: Executive Report of SA5#161-CH SWG Charging Management (CH)
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software

## Slide 2: General information
SA5 SWG CH work status:
  Rel-19 CH WIDs are good in time for the completion at SA5#162
  Rel-20 5GA with two identified topics and view on Rel-20 6G Charging study
  SWG CH will have two CH rapporteur calls on 24th June and 5th August
  Companies following charging are invited to comment in NWM on 5GA/6G CH
SA5 SWG CH statistics:
  Registration at this meeting
  25 delegates face-to-face
  5 delegates online
  Participation to this meeting
  15 delegates attended
  Documents at this meeting
  75 total input and 57 output contributions
  3 contributions from the CH plenary
  1 LSin and 2 LSout
  1 new Rel-19 WID and 1 revised Rel-19 WID
  37 agreed CRs for Rel-19 WIDs
  12 CRs for Maintenance

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-252334 | LS on Extending Charging Support in 5GC | CT3 | replied | S5-252545

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-253101 | LS_Reply on Extending Charging Support in 5G | CT3 | SA2, CT4 | S5-252334
S5-252788 | LS on UE type identification for UAS charging requirements (assigned for E-mail approval) | CT3, CT4 | SA2 | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-252769 | Revised WID on Charging enhancement for MOCN network sharing | Ericsson
S5-253100 | New WID Converged Charging aspects of CAPIF Phase 3 | Nokia

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-19 Work Items | ------ | ----- | ------ | ---- | ---- | 
1040012 | CHF Segmentation | CH_FSeg | 12/09/2025 | 70 % | SP-241001 | 90 % | 
1040013 | Charging aspects of Ranging and Sidelink Positioning | Ranging_SL_CH | 03/03/2025 | 100 % | SP-241002 | 100 % | completed
1040018 | Charging aspects for energy efficiency of network slice | EnergySys_CH | 13/06/2025 | 100 % | SP-241003 | 100 % | completed
1040019 | Charging aspects for indirect network sharing | NetShare_CH | 12/12/2024 | 100 % | SP-241004 | 100 % | completed
1050030 | Charging for 5G ProSe Ph3 | 5G_ProSe_Ph3-CH | 12/09/2025 | 40 % | SP-241004 | 75 % | 
1070014 | Charging aspects of satellite access Phase 3 | 5GSAT_Ph3-CH | 12/09/2025 | 50 % | SP-250365 | 90 % | 
1070015 | Charging aspects of CAPIF | CH_CAPIF_EXT | 12/09/2025 | 30 % | SP-250366 | 70 % | 
1070016 | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2-CH | 12/09/2025 | 40 % | SP-250367 | 70 % | 
1070017 | Charging for Uncrewed Aerial Systems Phase 3 | UAS_Ph3-CH | 12/09/2025 | 5 % | SP-250396 | 45 % | 
1070018 | Charging aspects of 5GC LoCation Services | CH_5G_eLCS_Ph3 | 12/09/2025 | 50 % | SP-250370 | 100 % | completed
1070019 | Charging for Ambient power-enabled Internet of Things | AmbientIoT-CH | 12/09/2025 | 60 % | SP-250369 | 100 % | completed
1070020 | Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing | CH_MOCN_NetShare | 12/09/2025 | 50 % | SP-250371 | 75 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ---- | 
1040014 | SID on charging aspects of satellite access Phase 3 | FS_5GSAT_Ph3_CH | 1212/2024 | 100 % | SP-240980 | 100 % | completed
1040015 | SID on Charging Aspects of CAPIF | FS_CAPIF_CH | 12/12/2024 | 100 % | SP-240981 | 100 % | completed
1040016 | SID on Charging aspects of next generation real time communication services phase 2 | FS_NG_RTC_Ph2_CH | 12/12/2024 | 100 % | SP-240982 | 100 % | completed
1040017 | SID on Charging aspects of Uncrewed Aerial Vehicle | FS_UAS_CH | 12/12/2024 | 100 % | SP-240983 | 100 % | completed
 | Rel-20 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-19 WID on CHF Segmentation
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1040012 | CHF Segmentation | CHFSeg | 12/09/2025 | 60 % | SP-241001 | 90 % | 
Progress since SA#107/SA5#160
2 CRs agreed covering stage 2 aspects:
  Clarify the CHF selection method for AMF (TS 32.256) and SMF (TS 32.255)
RAN impacts and dependencies:
  None identified
Next steps:
  Complete parameter description

## Slide 10: Rel-19 WID on Charging Aspects for 5G ProSe Ph3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1050030 | Charging Aspects for 5G ProSe Ph3 | 5G_ProSe_Ph3-CH | 12/09/2025 | 40 % | SP-241377 | 75 % | 
Progress since SA#107/SA5#160
  2 CRs agreed covering stage 2 aspects in TS 32.277:
    Add information flows and information elements to support layer-3 ProSe UE-to-UE relay communication
RAN impacts and dependencies:
  None identified
Next steps:
  Complete parameter description

## Slide 11: Rel-19 WID on charging aspects of satellite access Phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070014 | Charging aspects of satellite access Phase 3 | 5GSAT_Ph3-CH | 12/09/2025 | 50 % | SP-250365 | 90 % | 
Progress since SA#107/SA5#160
  8 CRs agreed covering stage 2 and stage 3 aspects:
    32.240: Add MVNO charging which provides satellite service
    32.255: Addition of satellite backhaul category and MVNO charging
    32.256: Add MVNO charging which provides satellite access service
    32.260: Update charging principle for satellite change case
    32.291: Add Data Type and Open API for UE-satellite-UE charging
    32.298: Add Store&Forward charging information in the SMSChargingDataTypes
    32.298: Add Satellite ID in the CHFChargingDataTypes and IMSChargingData Typels
RAN impacts and dependencies:
  None identified
Next steps:
  Final check of the stage 3 work

## Slide 12: Rel-19 WID on Charging aspects of CAPIF
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070015 | Charging aspects of CAPIF | CH_CAPIF_EXT | 12/09/2025 | 30 % | SP-250366 | 70 % | 
Progress since SA#107/SA5#160
9 CRs agreed covering stage 2 and stage 3 aspects:
  Addition of the CAPIF Charging Principle, CAPIF triggers, CAPIF Message Flows (PEC) and CAPIF specific charging information (TS 32.254)
  CAPIF Exposure API Function (Tenant Identifier availability), CAPIF API Invoker Charging Flow (TS 32.254)
  CAPIF Service, CAPIF Attribute and CAPIF EnumerationValue (TS 32.291)
RAN impacts and dependencies:
  None identified
Next steps:
  Finalize the stage 3 work

## Slide 13: Rel-19 WID on Charging aspects of next generation real time communication services phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070016 | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph2-CH | 12/09/2025 | 40 % | S5-251857 (SP-250367) | 70 % | 
Progress since SA#107/SA5#160
2 CRs agreed covering stage 2 aspects in TS 32.260 :
  Charging principle and information for Avatar communication charging
RAN impacts and dependencies:
  None identified
Next steps:
  Message flow and parameter definition

## Slide 14: Rel-19 WID on Charging for Uncrewed Aerial Systems Phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070017 | Charging for Uncrewed Aerial Systems Phase 3 | UAS_Ph3-CH | 12/09/2025 | 5 % | S5-251801 (SP-250396) | 45 % | 
Progress since SA#107/SA5#160
  3 CRs agreed covering stage 2 aspects:
  Add charging principles for UAS charging (TS 32.240)
  Add UAS charging requirements for SMF (TS 32.255)
  Add UAS charging requirements for AMF (TS 32.256)
RAN impacts and dependencies:
  None identified
Next steps:
  Definition of UE type identification for the stage 2 and stage 3 work completion based on LS exchange with CT WGs

## Slide 15: Rel-19 WID on Charging Aspects of 5GC LoCation Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070018 | Charging Aspects of 5GC LoCation Services | CH_5G_eLCS_Ph3 | 12/09/2025 | 50 % | SP-250370 | 100 % | completed
Progress since SA#107/SA5#160
  2 CRs agreed covering stage 3 aspects in TS 32.291 and TS 32.298:
  Introduce OpenAPI extension and add charging information to CDR for 5GS LCS
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 16: Rel-19 WID on Charging for Ambient power-enabled Internet of Things
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070019 | Charging for Ambient power-enabled Internet of Things | AmbientIoT-CH | 12/09/2025 | 60 % | SP-250369 | 100 % | completed
Progress since SA#107/SA5#160
1 CRs agreed covering stage2 aspects:
  Add charging support to AIoT service (TS 32.254)
RAN impacts and dependencies:
  None identified
Next steps:
  Work item is completed

## Slide 17: Rel-19 WID on Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1070020 | WID on Charging aspects for Multi-Operator Core Network (MOCN) Network Sharing | CH_MOCN_NetShare | 12/09/2025 | 50 % | S5-252769 (SP-250371) | 75 % | Revised WID
Progress since SA#107/SA5#160
2 CRs withdrawn from SA5#160 to move the stage 2 aspects to TS 28.201:
  TS 32.255: Introduction of charging requirements and architecture for MOCN
8 CRs agreed covering stage 2 aspects:
  TS 32.255: Addition of charging requirements, principles and architecture for MOCN
  TS 28.201 : Introduction of charging requirements and architecture for MOCN
  TS 28.201: Addition of message flows and charging information for MOCN
RAN impacts and dependencies:
  Not known
Next steps:
  Complete the stage 3 work

## Slide 18
Charging TSs & TRs to be sent to SA#108
Number | Title | For

## Slide 19: Charging contributions
Maintenance
TEI17
TEI18
ETSUN
CHROAM
5GS_NSPACH
5G_ProSe
Release 19 Work
CHFseg
5G_ProSe_Ph3-CH
5GSAT_Ph3-CH
CH_CAPIF_EXT
NG_RTC_Ph2-CH
UAS_Ph3-CH
CH_5G_eLCS_Ph3
AmbientIoT-CH
CH_MOCN_NetShare

## Slide 20: Thank you!