3GPP TSG-SA5 (Telecom Management)	S5-082277

Meeting SA5#62, 17-21 November 2008, Miami, USA

- Source:	Alcatel-Lucent, Telecom Italia, Vodafone, Thomson

- Title:	Contribution on Work Split between SA5, RAN3 & BBF

- Document for:	Discussion

Agenda Item:	6.10.1 – UID_360007 Study on SON related OAM Interfaces for Home Node B – TR 32.821

# 1	Decision/action requested

This contribution is for information & Discussion to SA5 delegates for moving forward on finalising the HNB Management related work.

# 2	References

# 3	Rationale

Seek industry concensus on work split between various SDO (Standard Developing Org) for faster turn around on the HNB Management work.

# 4	Detailed proposal

- BBF is  starting a working item (Working Text) at Nov meetings on the data model for publication by the BBF in the March 2009 timeframe. The BBF policy allows to approve the proposed WI in the Nov.08 meeting and begin working on the WI in the same meeting

- SA5 shall continue work on TR32.821 (for completion in Rel. 8 time frame SA5 #63) until a new work item has been created which will produce the appropriate TS as outlined below within the time frame of the BBF specifications.

  - Propose a WI for type 1 OAM interfaces to HNB for Rel.8 to SA #42 in December 2008

  - SA5 must submit an exception request together with the WI proposal for completion in March 2009

    - SA5 will finalize the WI Description and exception request during SA5 #62

  - Send TR32.821 to SA42 for approval

  - Note: Type 2 interfaces WI for Rel 9 will be submitted for SA #42

  - Note: HNB-Gw OAM interface WI for Rel. 9 will be submitted for SA #42

- The Type 1 WI shall include

  - Stage 1 Requirements specified in TS 32.XX1

    - Configuration Management (CM)

    - Fault Management

    - Performance Management

    - Security aspects of OAM

    - Note: Input for this TS is derived  from TS25.467, TR32.821, SA5 contributions & Specification

  - Stage 2 specified in TS 32.XX2

    - Architecture for HNB Management (derived from TS25.467, TR32.821, SA5 contributions & Specification) for CM, FM and PM

    - Object Classes for

      - Configuration Management (CM) for

        - HNB Access Network

        - Core Network (related to HNB)

        - Transport Network (related to HNB)

      - Fault Management

      - Performance Management

    - Stage 2 for contents definition for CM, FM, PM & Logging

    - Note: Input for this TS is derived  from TS25.467, TR32.821, bbf2008 851 00 (BBF contribution), SA5 contributions & Specification

- SA5 should produce the HNB to ACS procedure flow document TS 32.XX3

  - Procedural flows for  HNB Discovery, registration, config updates including IP Address Schema

  - Procedural flows for FM

  - Procedural flows for PM

  - Note: Input for this TS is derived  from TS25.467, TR32.821, SA5 contributions & Specification

- Stage 3 specified in TS 32.XX4

- Stage 3

- File Format for CM, FM & PM (specified or referenced if required by stage-2)

- SA5 must establish liaisons & periodic discussion with BBF to coordinate & schedule activities related to OAM of HNB standardisation.

- The above 3GPP requirements or capabilities related to HNB data model are to be implemented in TR069 specifications by the BBF

- Initially BBF specifies & publishes the HNB data model. There after BBF will update its specification based on revisions of 3GPP specs releases & publish the HNB data model.