## Slide 1: EDGEAPP Working Assumption
Suresh Chitturi
(SA6 Chairman)

## Slide 2: EDGEAPP Background
EDGEAPP has been among the most active WIDs in Rel-17 (also preceded by a study).
  Coordination required across multiple WGs (SA2, SA3, SA5, CT groups)
  It is essential that SA6 sends the TS 23.558 for approval as early as possible
    To send a strong message, and create a perception to the community that our TS is stable
    Raising the bar for Rel-17 contributions, and enabling SA6 to focus only on the key gaps e.g. resolving ENs, alignment with other WGs
    Putting behind the contentious issues in Rel-17, and transitioning to Rel-18 work
Proposal: Establish a working assumption for Q1/2021 and beyond

## Slide 3: Working Assumption
In Q1/2021, focus only on essential contributions i.e. ENs, alignment between procedures, APIs, and consistency/clean-up
  Service provisioning
  Registration
  EAS discovery
  Capabilities Exposure to EAS including utilization of capabilities from 3GPP CN.
  Service Continuity aspects
  Security related aspects (in cooperation with SA3)
  Common aspects e.g. Identities
Features outside the list in (1) and not handled in Rel-17 e.g. Roaming, Federation, EDGE-5 etc., may be handled in future releases
Prepare the TS for approval in Q1/2021 i.e. to SA#91-e, essential CRs to continue in Q2/2021, especially where alignment with other WGS is required
Begin Rel-18 scoping discussions in Q2/2021