## Slide 1: EDGEAPP_Ph3: Architecture for enabling Edge Applications Phase 3
12 May, 2023
Samsung

## Slide 2: EDGEAPP_Ph3: Architecture for enabling Edge Applications Phase 3 (1/2)
Continuation or New Item: Continuation
Study Item/Work Item/Both: WID (Basic features are already specified, we can focus on enhancements)
Source of requirements: SA6 originated (possibly requirements from other SDOs – like GSMA OPG/OPAG)
Expected Output: Update to existing TS 23.558
Anticipated start date/meeting: SA6#57/Oct-23 (start of work),
Target Completion: SA6#64/Nov-24 (End of Work)
Estimated TUs: 9 TUs
Rapporteurship: Samsung
Supporting IMs: ??
Rel-19 SID/WID Proposal Slide Template

## Slide 3: EDGEAPP_Ph3: Architecture for enabling Edge Applications Phase 3 (2/2)
Description:
  In Rel-18, the architecture was enhanced to specify more features (like ACR selection, Enhanced service continuity planning, EAS API Exposure, Roaming and Federation, ENS, EDGE-5 APIs, Common EAS, dynamic EAS instantiation etc),
  Enhancements for some of the features are required to specify additional use cases and requirements from GSMA OPG/OPAG (S6-231113).
Goals:
  Specify enhancements to architecture for EDGEAPP (for requirements not fulfilled in Rel-18 and additional requirements from GSMA OPG/OPAG):
    Multi-AC scenario for Common EAS, Discovery of a common EAS from federated partners
    Dynamic EAS instantiation in ENS
    Bundled EAS in federation and roaming
    Additional scenarios in federation and roaming
    Support exposure of EAS Service APIs across multiple EDNs
Dependency on other working groups:
  SA2 for system aspects, SA3 for security aspects, SA4 for media aspects and SA5 for management aspects
Impacts to 3GPP/Industry work if this is not accepted into Rel-19:
  Important requirements and use cases from the operators (as specified in the LS S6-231113 from GSMA) will not be specified in Rel-19.
Rel-19 SID/WID Proposal Slide Template

## Slide 4: Estimated TU Calculation
Meeting | EDGEAPP_Ph3 (WID) | Comments
SA6#55 (May-23) |  | 
SA6#56 (Aug-23) | WID Proposal | 
SA6#57 (Oct-23) | 1 TU | 
SA6#58 (Nov-23) | 1 TU | 
SA6#59 (Feb-24) | 1 TU | 
SA6#60 (Apr-24) | 1 TU | 
SA6#61 (May-24) | 1 TU | 
SA6#62 (Aug-24) | 1 TU | 
SA6#63 (Oct-24) | 1 TU | 
SA6#64 (Nov24) | 1 TU (End of Work) | 
Total | 9 TUs |