## Slide 1: SA6 Rel-19: Content Definition Approach
22 May, 2023
Basu Pattan (Samsung)
SA6 Vice-Chair

## Slide 2: Outline
Rel-19 Timeline (SA6 Planning)
Rel-19 SID/WID Template
Rel-19 Content Definition Approach
SA6#55 Rel-19 Inputs – Summary
SA6#55 Rel-19 Inputs – Observations

## Slide 3: Rel-19 Timeline (SA6 Planning)
SA6#55 Meeting in May 2023
  SID/WID proposals (slides + optionally SID/WID)
  Approve SID/WIDs, where possible
  SA6 preparation on Rel-19 slides to SA R19 workshop
SA R19 workshop in June 2023 (TSG#100)
  SA6 Rel-19 slides submission
SA6#56 Meeting in Aug 2023
  Additional SID/WID proposals
  Contributions related to SA6#55 approved SID/WIDs based on agreed/approved SIDs in SA#100
SA meeting in Sept 2023 (TSG#101)
  SA approves 1st part of SA Stage 2 package (SA/CT)
SA6#57 Meeting in Oct 2023
  Contributions related to approved SID/WIDs
SA6#58 Meeting in Nov 2023
  Contributions related to approved SID/WIDs
SA meeting in Dec 2023 (TSG#102)
  Approve final package of SA Stage 2 with RAN/CT
SA6 Meetings in 2024
  Contributions related to approved SID/WIDs
Dec 2024 (TSG#106)
  Stage 2 Functional work (SA2, SA6, …) Freeze
TSG#103
TSG#104
TSG#105
TSG#106
2024
Mar.
Jun.
Sep.
Dec.
TSG#101
TSG#102
TSG#99
Sep.
Mar.
Dec.
TSG#100
June
2023
SA6#55
May.
SA6#56
Aug.
SA6#57
Oct.
SA6#58
Nov.
SA6#59-
Adhoc-e
Jan..
SA6#59
Feb.
SA6#60
Apr.
SA6#61
May.
SA6#62
Aug.
SA6#63
Oct.
SA6#64
Nov.
SA Rel-19
Workshop
Proposals in template + SID/WID (recommended)
Consolidation for SA workshop
Proposals in SID/WID format
(mandatory)
Stage 2 (aligned to SA content approval)
1st package approval
Final package approval
St.2 Content approval
From Pre-SA6#55 Rel-19 Planning conference call on May 09, 2023

## Slide 4: <<Acronym: Title>> 1/2
Continuation or New Item: <<mention if any previous discussion related to this proposal>>
Study Item/Work Item/Both: <<please add reason if it is directly a work item proposal>>
Source of requirements: <<is it SA1 or other SDO or SA6 originated>>
Expected Output: <<results into new TR+TS or content to be added to existing TS>>
Anticipated start date/meeting: <<Meeting number>>
Target Completion: <<Meeting number>>
Estimated TUs: <<provide estimate for SID + WID, if the proposal is for Both e.g. X TUs (SID) + Y TUs(WID)>>
Rapporteurship: <<Express willingness to drive the topic with your name>>
Supporting IMs: <<List of supporting companies>>
Rel-19 SID/WID Proposal Slide Template
From Pre-SA6#55 Rel-19 Planning conference call on May 09, 2023

## Slide 5: <<Acronym: Title>> 2/2
Description: <<provide brief description/gap analysis if already existing somewhere/justification of your proposal>>
Goals: <<high level goals/objectives to capture concepts>>
Dependency on other working groups: <<provide any related work ongoing in other groups>>
Impacts to 3GPP/Industry work if this is not accepted into Rel-19:
Rel-19 SID/WID Proposal Slide Template
From Pre-SA6#55 Rel-19 Planning conference call on May 09, 2023

## Slide 6: SA6 Rel-19 Approach
S6-231444 presented following data:
  There will be a total of 180 TUs in Rel-19 for SA6
  Based on the past data, average TUs per study/work item is 10 TUs
So, we could consider a maximum of 16 SIDs/WIDs for Rel-19
  Based on the past data, 20 TUs are reserved for Rel-17/18 corrections, TEI19
  The maximum number of SIDs/WIDs depend on the TU estimates (numbers can be increased/decreased)
R19 SID/WID proposals in slides format are expected to be made available at SA6#55
  Proposals in SID/WID templates are welcome and may be agreed, Slides presentation is still required for all proposals
  If slide presentations for R19 SID/WID proposals are not brought to SA6#55 meeting, then there is a risk of not being considered for Rel-19 scope
From Pre-SA6#55 Rel-19 Planning conference call on May 09, 2023

## Slide 7: SA6#55 Rel-19 Inputs - Summary
Total Number of Rel-19 proposals – 20
Number continuation items – 12
Number of new items – 8
Number of SID only proposals – 1
Number of direct WID proposals – 5
Number of SID+WID proposals – 14
Output as New TRs – 14
Output as External TR – 1
Output as New TS - 7
Total TUs proposed – 266.5*
Total TUs for SIDs – 129
Total TUs for WIDs – 137.5*
TUs for direct WID proposals – 38*
TUs for SID only proposal – 9
SID TUs for SID+WID proposals – 120
WID TUs for SID+WID proposals – 99.5
*(considers 8 TUs for MCShAC WID proposal)

## Slide 8: SA6#55 Rel-19 Inputs – Observations 1/4
EDGEAPP Phase 3
  S6-231705 proposes lite for Rel-19, mainly focusing on leftovers from Rel-18
  S6-231738 proposes lot of new scope along with the leftovers from Rel-18
  Big difference in TU estimates between the two

## Slide 9: SA6#55 Rel-19 Inputs – Observations 2/4
ADAES and AI/ML
  S6-231826 proposes continuation of ADAES in Rel-18
  S6-231863 proposes AI/ML as New item in Rel-19
  TU estimates almost same between the two

## Slide 10: SA6#55 Rel-19 Inputs – Observations 3/4
DETC_APP and FFAPP
  S6-231826 proposes new of DETC_APP in Rel-19
  S6-231725 proposes continuation of FFAPP in Rel-19
  TU estimates almost same between the two

## Slide 11: SA6#55 Rel-19 Inputs – Observations 4/4
Satellite
  S6-231795 proposes Satellite access impacts to existing SA6 work
  S6-231798 proposes leveraging Satellite access for IoT
  TU estimates are the same between two proposals

## Slide 12: Summary at the end of SA6#55