## Slide 1: SA6#58 Work Plan Review
Alan Soloway (Qualcomm)
SA6 Chair

## Slide 2: Rel-19 Planning

## Slide 3: Overview: Rel-18 Work-Items
Work Item | WI Code | WID Approved | SA6#57 | SA6#58 | Target Completion | Remarks
Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | SA#96 (062022) | 75% | 95% | SA#100 (06/2023) | 

## Slide 4: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA6#57 | SA6#58 | Target Completion | Remarks
Study on enhanced application layer support for location services | FS_eLSAPP | SA#100 (06/2023) | 20% | 25% | SA#104 (06/2024) | 
Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | SA#100 (06/2023) | 15% | 20% | SA#105 (09/2024) | 
Study on application layer support for AI/ML services | FS_AIMLAPP | SA#101 (09/2023) | 20% | 35% | SA#105 (09/2024) | 
Study on application enablement for Localized Mobile Metaverse Services | FS_MetaApp | SA#102 (12/2023) | N/A | 10% |  | 
Study on Application enabler for XR Services | FS_XRApp | SA#102 (12/2023) | N/A | 10% |  | 
Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_APP | SA#102 (12/2023) | N/A | 5% |  | 
Study on Sensing application enabler for vertical applications | FS_SensingAPP | SA#102 (12/2023) | N/A | N/A |  | 

## Slide 5: Overview: Rel-19 Work-Items (1/2)
Work Item | WI Code | WID Approved | SA6#57 | SA6#58 | Target Completion | Remarks
enhMC – Enhanced Mission Critical Architecture for Rel-19 | enhMC | SA#100 (06/2023) | 20% | 30% | SA#106 (12/2024) | 
MCShAC – Sharing of administrative configuration between interconnected MC service systems | MCShAC | SA#100 (06/2023) | 20% | 40% | SA#106 (12/2024) | 
FRMCS_Ph5 – Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | SA#100 (06/2023) | 20% | 30% | SA#106 (12/2024) | 
5GMARCH_Ph3 – Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | SA#100 (06/2023) | 20% | 20% | SA#105 (09/2024) | 

## Slide 6: Overview: Rel-19 Work-Items (2/2)
Work Item | WI Code | WID Approved | SA6#57 | SA6#58 | Target Completion | Remarks
Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | SA#101 (09/2023) | 10% | 15% | SA#106 (12/2024) | 
Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | SA#101 (09/2023) | 20% | 20% | SA#106 (12/2024) | 
Guidelines for CAPIF Usage | CAPIF_EXT | SA#101 (09/2023) | 5% | 20% | SA#105 (09/2024) | 
SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | SA#101 (09/2023) | 20% | 25% | SA#106 (12/2024) | 
Technical Enhancements and Improvements for Release 19 | TEI19 | NA | N/A | N/A |  | 

## Slide 7: SA6 Chair Election
Current Chair Term
Schedule
  An election will be scheduled for SA6#59 (February 2024)
SOLOWAY, Alan | Qualcomm Incorporated | ATIS | 2022-02-22 | Elected at SA6#47-e

## Slide 8: Conference calls and other items
Rapporteurs to make the draft TRs/TSs available within one week
All documents must be uploaded within 48 hours of the meeting close
Pre-SA6#59 conference calls (Dates are TBD)
  Work Status – 1 session ( 1 hour)
  Exclude holidays
    Thanksgiving (November 23-24)
    Plenary (December 11 – 15)
    Winter Break (December 18 – January 7)
    Lunar New Year (February 9 – 17)

## Slide 9: Thank You!