#### Agenda Item:

#### Source:			Editor (Ericsson)

#### Title:			TS 34.109 status report

#### Document for:	Information

#### Introduction

TS 34.109 “Terminal Logical Test Interface; Special conformance testing functions” has been endorsed for V0.2.2 in the last RF sub-working group meeting in Queensferry, Scotland 29-30 July.

The present status report is an update of the document T1R#6(99)073 “Breakdown of work items for 34.109 (iTS-T1.001)”.

The key issue is to have the special conformance testing functions identified to be able to finalise version 2 and 3 of the logical test interface.  To achieve this the principles for BER/BLER measurements supporting asymmetric communication configurations as well as other essential requirements on the logical test interface need to be agreed at the T1R#7 (Kobe) meeting.

#### Schedule and Priority

|  | T1/RF#7 13-14 Sept | T1/SIG#5 13-14 Sept | T1#4 16-17 Sept | TP#5 Oct | T1/RF#8 Oct | T1/SIG#6 [Date TBD] | T1/RF#9 Dec | T1/SIG#7 Dec | T1#5 Dec | TP#6 Dec | T1#6 [Date TBD] | TP#7 March |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Revision |  |  | V1.0.0 | V1.0.0 for info |  |  |  |  | V2.0.0 | V2.0.0 for info | V3.0.0 | V3.0.0 for approval |
| Activation and deactivation of special test functions in the MS | Filled / T1R Appr. |  | T1 Appr.* |  | Detailed |  | Detailed/ T1R Appr. |  | T1 Appr. |  | T1 Appr. |  |
| Setting and retrieving MS special test parameters and status data | Filled/ T1R Appr. |  | T1 Appr.* |  | Detailed |  | Detailed/ T1R Appr. |  | T1 Appr. |  | T1 Appr. |  |
| Internal test loops / test functions | Filled/ T1R Appr. |  | T1 Appr.* |  | Detailed |  | Detailed/ T1R Appr. |  | T1 Appr. |  | T1 Appr. |  |
| Message definitions and contents |  |  |  |  |  | Filled/ T1S Appr. |  | Detailed/ T1S Appr. | T1 Appr. |  | T1 Appr. |  |
| Underlying protocols and physical test interface |  | Review |  |  |  | Filled/ T1S Appr. |  | Detailed/ T1S Appr. | T1 Appr. |  | T1 Appr. |  |
| Electrical man Machine Interface |  |  | To be Decided ** |  |  |  |  |  |  |  |  |  |
| Digital audio interface (DAI) |  |  | To be Decided ** |  |  |  |  |  |  |  |  |  |
| UICC/ME test interface |  |  | Filled/ T1 Appr. |  |  |  |  |  |  |  |  |  |

Appr.: Approved				
* assuming that the required special conformance testing functions are identified and agreed at the T1/RF#7 meeting.

** the existence of the electrical man machine interface and the digital audio interface need to be decided.

#### Status

The table below describes the status of the contents in each of the essential sub-clauses of TS-34.109. The status is categorized as “None”, “Filled”, “Endorsed” and “Note/Need Action”.

Table 1. Breakdown Work Items of iTS-T1.001 (TS 34.109)

| Clause Number (iTS-T1.001 v0.2.0) | Clause/Work Item | Status | Comments | Responsible SWG |
| --- | --- | --- | --- | --- |
| 5 | Activation and deactivation of special test functions in the MS |
| 5.2 | List of special test functions | Note/Need Action | Need updating when required MS internal test functions have been decided, see item 7.x below | RF |
| 5.3 | Extension of the test control operations | Filled |  | SIG |
| 6 | Setting and retrieving MS special test parameters and status data |
| 6.2.1.1 | Parameter: Test mode | Note/Need Action | Need updating when required MS internal test functions have been decided, see item 7.x below | RF |
| 6.2.1.2 | Parameter: Power configuration | Filled |  | RF |
| 6.2.2.1 | Status data: Forward link performance | Note/Need Action | Need updating when required MS internal test functions have been decided, see item 7.x below | RF |
| 6.2.x.x | Other parameters/Status data | Note/Need Action | Need updating when required MS internal test functions have been decided, see item 7.x below | RF |
| 7 | Internal test loops (/test functions) |
| 7.1 | General description | Note/Need Action | Functional block diagram to be added showing the different test loops/functions to be implemented by the MS. | RF |
| 7.x | <test loops/functions> | Note/Need Action | Specification to be drafted based on required/decided test functions (embedded BERT function?,...) | RF |
| 8 | Message definitions and contents |
| 8.2 | General message format | Filled | The message format has not been defined yet but should be the same as other WCDMA layer 3 signalling protocol. | SIG |
| 8.3 | Protocol discriminator | Filled | Protocol discriminator needs to be allocated | SIG |
| 8.4 | Message type | Filled |  | SIG |
| 8.5.1 | TEST_SET_REQUEST | Note/Need Action | Parameter/data identifiers need to be defined. Is dependent on clause 6.2.1 and 6.2.2 | SIG |
| 8.5.2 | TEST_SET_RESPONSE | Filled |  | SIG |
| 8.5.3 | TEST_GET_REQUEST | Filled |  | SIG |
| 8.5.4 | TEST_GET_RESPONSE | Filled |  | SIG |
| 8.5.5 | TEST_ACTION_REQUEST | Note/Need Action | Test control operation ID need to be defined according to what will be specified in 5.2.1 | SIG |
| 8.5.6 | TEST_ACTION_RESPONSE | Filled |  | SIG |
| 8.6 | Timer values | Filled |  | SIG |
| 9 | Underlying protocol and physical test interface |
| 9 | Underlying protocol and physical test interface | None | Based on common measurement channel specification, this clause should reference applicable Layer 1 and 2 specifications. | SIG |
| 10 | Electrical Man Machine Interface (EMMI) |
| 10 | Electrical Man Machine Interface (EMMI) | None | Decision/proposal required | TBD |
| 11 | Digital audio interface (DAI) |
| 11 | Digital audio interface (DAI) | None | Decision/proposal required | TBD |
| 12 | UICC/ME test interface |
| 12.2 | Formal aspects | Filled |  | TBD |
| 12.3 | Hardware and logic aspects of the interface | Filled | Reference to TS 31.101 UICC physical and logical characteristics to be added. | TBD |
| 12.4 | Mechanical characteristics of the interface | Filled | Reference to TS 31.101 UICC physical and logical characteristics to be added. | TBD |
| Annex A | Generic call set up procedure |
| Annex A | General call set-up procedure | Filled | Will be moved to TS 34.108 “test reference environment” | SIG |