| TSG-T WG1 meeting #1 Nice (France) 1-3 February 1999 | TSGT1#1(99)018 Page 1 |
| --- | --- |

Subject: Work Program for TSG-T WG2

|  | Target & Specification | Scope | ETSI doc | ARIB doc | Priority & Time Plan |
| --- | --- | --- | --- | --- | --- |
| SWG 1 Execution Environment | MExE requirements (stage 1: TSG-SA WG1) | stage 1 (TSG-SA WG1) based on ETSI 02.57 | 02.57 | - | July 99 |
|  | MExE functional description | stage 2/3 based on ETSI 03.57 | 03.57 | - | Dec 99 |
| SWG 2 Terminal Interfaces | physical interface | report on options | 04.02, 07.10 | Vol.4, Ch.8 | April 99 |
|  | AT commands for 3GPP | list of AT commands, structure based on ETSI 07.07 incl. SMS | 07.07 | Vol.4, Ch.8 | April 99 |
|  | alternatives to AT commands | report on options | - | - | Dec 99 |
|  | report of other applications (e.g. object exchange, ME-ME interaction) | identify applications not covered elsewhere + and propose method of handling in WG2 | 04.02, 07.08 | Vol.4, Ch.8 | April 99 |
| SWG 3 Messaging | SMS specification | stage 2/3 of SMS base on ETSI 03.40 | 03.40, 04.11, 03.38, 03.39, 03.47, 03.42 | TTC ? | stage1 April 99 stage 2/3 Dec 99 |
|  | Cell Broadcast specification | stage 2/3 of CBS base on ETSI 03.41 | 03.41, 04.12, 03.38, 03.49 | TTC ? | stage1 April 99 stage 2/3 Dec 99 |
|  | advanced cell broadcast | (need input from TSG-SA WG1) stage 2/3 | - | - | Dec 99 |
|  | multimedia messaging service | (see TD T2-99014~) stage 2/3 | - |  | Dec 99 |
| SWG 4 Services end to end Interworking | services over IP | report on service over IP incl. FAX | SMG4 work |  | Dec 99 |
|  | SAT/MExE/CAMEL scenarios for VHE | report on scenarios | 02.78, 03.78, 09.78, 02.57, 03.57, 11.14 |  | Dec 99 |
|  | review end-to-end services | report on services |  |  | Dec 99 |
| SWG 5 Multi-mode Terminals | multi-mode terminals | report on issues for multimode terminals, identify work already done (e.g. ETSI handover work) |  |  | May 99 |
| SWG 6 Terminal Performance | safety requirements | report on safety requirements & regulations in different regions | ? | Vol4, chapter 4 | Apr 99 |
|  | environment & reliability requirements | report on identifying requirements for the regions | ? | Vol4, chapter 2.9 | Apr 99 |
|  |  | discussion document on the need for common requirements | ? | Vol4, chapter 2.9 | May 99 |
|  | spec (if needed) | harmonised 3GPP requirements |  |  | (Dec 99 ?) |
|  | general features | report: - review all terminal features - identify min set for certain applications where the application is supported work close with TSG-SA WG1 + others, see TD T2-99038 |  | Vol4, chapter 2.1; TTC? | July 99 |