3GPP TSG T WG1 #2	Tdoc TSG T1-99034

Paris, France

13-15 April 1999

3GPP TSG-SA WG4 (Codec) meeting #2	TSGS4#2(99)041

Stockholm (Sweden), February 24-26, 1999	Page 1

Source:	TSG-SA WG4 (Codec)

To:	TSG-T1

Title:	Response to the TSG-T1 Liaison Statement on the Test Specification Structure and Schedule

TSG-SA WG4 has reviewed the list proposed by TSG-T1 for the terminal test specifications.

In response to the TSG-T1 request, the following table lists the relevant work items approved by TSG-SA WG4 and the expected availability dates for the work item deliverables (specifications).

| Work Item | Specifications availability Dates |
| --- | --- |
| 1. Mandatory Speech Codec for Narrowband Telephony Service | Baseline Specification: April 1999 Final Specification (TSG Approved): Dec 1999 |
| 2. Codec for low bit rate Video Telephony Service | Baseline Specification: April 1999 Final Specification (TSG Aprproved): Dec 1999 |

Note that TSG-SA WG4 intends to produce dedicated Test Sequences for the mandatory speech codec as part of the corresponding specifications. TSG-SA WG4 is not planning to develop dedicated test specifications (or Test Cases) making use of these Test Sequences.