| 3GPP T3 Meeting #15 San Diego, USA, 16 - 18 August, 2000 | Tdoc T3-00 0411 |
| --- | --- |

# Summary from 3GPP T3 ad hoc #9 (SIM Toolkit testing)

Source: WP Rapporteur

# Meeting

The 3GPP T3 ad hoc #9 (SIM toolkit testing) has had one meeting since the last T3 plenary. The meeting was hosted by: KPN Orange in Brussels, Belgium on the 8 – 10 August, 2000.

# Status of the Upgrade of GSM 11.10-4 to Release 99

The primary focus of the ad hoc continues to be the upgrade of GSM 11.10-4 to release 99.

The group has now completed drafts for all the areas of test, in the revised test specification format, and these documents are available as tdocs 9t00-0020 to 9t00-0033 and Tz000081 to Tz000102.

The main area or work for the group is now:

- the collation of these areas of test

- the definition of the detailed coding

- the validation of the test cases

- the review of the initial draft specification

The group requests that more attendees from mobile manufacturers participate in future ad hoc meetings, as the focus of the test specification is on conformance testing the SIM Application Toolkit functionality in Terminal Equipment.

It is now expected that the upgrade work will be complete by the end of the next ad hoc meeting, such that a draft of the GSM 11.10-4 SIM Application Toolkit test specification for release 99 can be presented to the 3GPP T3 plenary #16 in November 2000.

# Clarifications Required to GSM 11.14 Release 99

No areas for clarification in the core specification (GSM 11.14) have been noted to date. It has been found that a number of areas of confusion in the release 96 version of GSM 11.14 have now been removed (most notably with REFRESH).

It is expected that the group will identify areas where clarification is possibly required when the test cases are validated at the next meeting.

# Corrections to GSM 11.10-4 Release 96

No input documents were submitted to the ad hoc meeting, and as such no work was conducted in this area.

# Meeting Plan

The next ad hoc meeting is scheduled for 17 - 19 October 2000 in Marseilles, hosted by Gemplus.