| 3GPP TSG-T3 (USIM) Meeting #9 Kyongju, Korea, October 4 - 6, 1999 | Tdoc T3-99309 |
| --- | --- |

# TSG WG3 - Work Item:
"UICC Application Identifiers"

## Justification and scope

This work item creates a specification for the definition and administration of application identifiers for the UICC. An application Identifier consists of a RID (Registered application provider IDentifier)  and a PIX (Proprietary Identifier eXtension). As endorsed by the PCG, the 3GPP has applied for an RID. The new specification will describe the coding of the PIX as well as the registration procedure in accordance with ISO/IEC 7816-5.

## 3GPP work area

TSG Terminals, WG3 (USIM)

## Linked work items

3G TS 31.101 "UICC physical and logical characteristics"

3G TS 31.102 "USIM characteristics"

## Service aspects

None.

## MMI-aspects

None.

## Charging aspects

None.

## Security Aspects

None.

## Impacts

| Affects: | USIM | ME | NW | Others |
| --- | --- | --- | --- | --- |
| Yes | X | X |  |  |
| No |  |  | X |  |
| Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | October 1999 |  |
| --- | --- | --- |
| Start of work | October 1999 |  |
| First complete draft | December 1999 | Version 1.0.0 |
| WG approval | February 2000 | Version 2.0.0 |
| TSG approval | March 2000 | Version 3.0.0 |

## Work item rapporteur

## Supporting companies

NTT DoCoMo, Schlumberger, G&D, Gemplus, Sonera.

## Primary responsible working party

3GPP TSG-T  WG3

## Secondary responsible working parties

None.

## Others

None.